NEURONIX TECHNOLOGIES

Department of Software Development & Artificial Intelligence

INTERNSHIP PROGRESS REPORT

AI Aerial Surveillance & Crime Detection System from Drone (UAV) Video Feeds

| Particular | Detail |
| --- | --- |
| Candidate / Intern Name | Iqra Rani |
| Employee ID | NEU000047 |
| Designation / Track | Intern — Artificial Intelligence & Computer Vision Engineering |
| Department | Software Development |
| Manager / Supervisor | Tayyaba Hussain (Project Lead) |
| Host Organization | Neuronix Technologies |
| Official Email | iqra.rani@neuronixtech.net ¦ Contact: 03700752043 |
| Internship Tenure | July 15, 2026 – September 11, 2026 (9 Weeks / 38 Working Days) |
| Reporting Status | Completed / Full Technical Milestones & Handover Consolidation |
| Key Handover Deliverables | Project Technical Report ('Project_Report_Crime_Detection_System-1') & GUI Video ('project gui.mov') |

Verified & Submitted for Supervisory Endorsement — Neuronix Technologies

Table of Contents

| Section # | Section Title | Key Content Covered |
| --- | --- | --- |
| 1 | Intern Introduction & Project Context | Candidate profile overview, credentials, technical competencies, and assigned project scope |
| 2 | Phase-wise Technical Work Summary | Phases 1 to 7 summarizing onboarding, ML theory, cloud AI, dataset engineering, bias resolution, 2-stage AI, web app, and final handover |
| 3 | Comprehensive Day-by-Day Work Log (Mon–Fri) | Detailed daily technical log table covering all working days (Days 1 to 38) across Weeks 1 to 9, including leaves and holidays (till September 11) |
| 3.1 | • Week 1: Onboarding, Environment & Tooling | Daily log table: workstation setup, macOS MPS acceleration, Git/GitHub, Docker, and approved sick leave (Jul 17) |
| 3.2 | • Week 2: ML Foundations & Video Classification | Daily log table: ML evaluation metrics, CNN backbones, R(2+1)D convolution factorization, YOLOv8 tracking |
| 3.3 | • Week 3: Cloud AI Platforms (Colab & Kaggle) & Remote Training | Daily log table: Cloud GPU runtimes (NVIDIA T4), Kaggle API & dataset ingestion, Colab drive mounting, remote PyTorch workflows |
| 3.4 | • Week 4: Aerial Dataset & Baseline 3D CNN | Daily log table: UCF-Crime curation, aerial perspective warping, data loaders, baseline CrimeR2Plus1D model |
| 3.5 | • Week 5: Training & Class Bias Diagnosis | Daily log table: Training Run 1, Robbery bias discovery, class-weighted loss, casual leave (Aug 13), Independence Day |
| 3.6 | • Week 6: 2-Stage Hybrid AI Architecture | Daily log table: Pivot to 2-stage framework, drone person detector, specialized weapon detector, ByteTrack, latency benchmark |
| 3.7 | • Week 7: Preprocessing, Zoom & Super-Resolution | Daily log table: crime_aerial_augmented_best1.pth, 5-mode preprocessor, SceneQualityMetrics, FSRCNN 3x zoom |
| 3.8 | • Week 8: Strict Gating & Flask Web Portal | Daily log table: False shooting alarm fix, strict 6-rule gating, tensor ghost fix, Flask backend, MJPEG live stream & ngrok remote testing |
| 3.9 | • Week 9: Confidence Calibration, UI Polish & Final Handover | Daily log table: 95% confidence cap, dashboard Crime Alert Boxes, HUD polish, batch video evaluation & final handover (Project Report & GUI Video) (till Sep 11) |
| 4 | Three AI Models Specification & Handover Deliverables | Architecture specs table (Crime 3D CNN, Drone Person YOLO, Weapon YOLO), gating matrix, and formal handover deliverables (Project Report & GUI Video) |
| 5 | Conclusion & Supervisory Verification Sign-Off | Professional competencies gained, formal performance evaluation sheet, and supervisory sign-off |

1. Intern Introduction & Project Context

My name is Iqra Rani (Employee ID: NEU000047), working as an Intern in the Software Development Department at Neuronix Technologies under the managerial supervision and technical mentorship of Tayyaba Hussain. My primary focus during this engineering tenure is centered on research, deep learning model development, and full-stack software system implementation in computer vision, spatio-temporal video action classification, multi-object detection and tracking, edge latency profiling, and production web deployment.

1.1 Technical Specialization & Core Competencies

My technical domain covers applied deep learning, neural network optimization, and computer vision systems. Throughout the project lifecycle, I specialized in PyTorch development (leveraging Apple Silicon Metal Performance Shaders - MPS and CUDA), Ultralytics YOLOv8 object detection architectures, ByteTrack persistent multi-object tracking, 3D Convolutional Neural Networks (R(2+1)D-18), image enhancement algorithms (CLAHE, dark channel dehazing, AGCWD gamma correction, FSRCNN super-resolution), edge tensor optimization (FP16 half-precision), and production web frameworks (Flask, Jinja2).

1.2 Assigned Project Scope & Core Responsibilities

Under the managerial direction of Tayyaba Hussain at Neuronix Technologies, I was assigned as the lead developer for the 'AI Aerial Surveillance & Crime Detection System from Drone (UAV) Video Feeds'. My core responsibilities included:

Data Engineering: Designing and implementing an aerial video domain adaptation and augmentation pipeline (`aerial_augmentation_solution.py`).

Model Training: Training, diagnosing, and fine-tuning 3D ResNet/R(2+1)D action recognition models on UCF-Crime and aerial-adapted video datasets.

Bias Resolution: Diagnosing and successfully resolving complex machine learning class imbalance biases (Robbery and Shooting over-prediction).

Multi-Model Fusion: Integrating spatial object detection (Drone Person Detector + Specialized Weapon Detector) to construct a robust 2-Stage Hybrid AI architecture.

Decision Engine: Developing a strict 6-rule Multi-Modal Crime Decision Engine (`fuse_multimodal_crime_decision`) to eliminate false shooting alerts on normal scenes.

Adaptive Acquisition: Building an Adaptive Video Acquisition system (`adaptive_acquisition.py`) with multi-scale ROI zoom cropping and FSRCNN 3x super-resolution.

Full-Stack Deployment: Deploying a full production Flask web application (`app.py`) featuring real-time MJPEG detection streaming, dynamic crime alert dashboards, and automated JSON forensic audit reports.

Edge Optimization: Benchmarking edge latency, memory profiles, and multi-altitude drone viewpoints for robust aerial surveillance readiness.

2. Phase-wise Technical Work Summary

Phase 1: Onboarding, DevOps & Tooling

Configured local macOS workstation with PyTorch Metal Performance Shaders (MPS) hardware acceleration, established GitFlow version control workflows, and authored base Dockerfile for containerized inference.

Phase 2: Machine Learning & Video Classification Theory

Studied supervised ML loss dynamics, evaluated spatio-temporal action recognition architectures comparing 2D CNNs against 3D R(2+1)D factorization, and analyzed YOLOv8 with ByteTrack persistent tracking.

Phase 3: Cloud AI Platforms (Colab & Kaggle) & Cloud Training

Configured cloud GPU runtimes (NVIDIA T4 on Colab & Kaggle), automated dataset ingestion via Kaggle API, mounted persistent Google Drive storage, and benchmarked remote PyTorch data loaders and training loops.

Phase 4: Aerial Dataset Engineering & Baseline 3D CNN

Curated UCF-Crime benchmark, developed aerial perspective warping and CLAHE augmentation pipeline (`aerial_augmentation_solution.py`), and constructed baseline CrimeR2Plus1D PyTorch action classifier.

Phase 5: Resolving Class Imbalance & Predictive Bias

Diagnosed Robbery and Shooting over-prediction biases; addressed feature ambiguity through balanced batch sampling, loss re-weighting, and recognized necessity of spatial evidence gating.

Phase 6: 2-Stage Multi-Modal Pipeline & Adaptive Zoom

Architected 2-Stage Hybrid AI framework coupling spatial YOLOv8 detectors (drone person, weapons, vehicles) with 3D CNN temporal classification and FSRCNN 3x super-resolution adaptive zoom.

Phase 7: Strict Evidence Gating, Flask App & Final Handover

Engineered strict 6-rule Multi-Modal Crime Decision Engine achieving 0% false shooting alarms, deployed production Flask web app with real-time MJPEG live streaming, and formally completed technical project handover to Manager Tayyaba Hussain with Project Technical Report ('Project_Report_Crime_Detection_System-1') and GUI demonstration video ('project gui.mov').

3. Comprehensive Day-by-Day Detailed Work Log (Monday to Friday)

The following section provides the exact day-by-day record of all engineering activities, research breakthroughs, code implementations, bug resolutions, and testing milestones achieved across every working day from Monday through Friday across all 9 weeks.

3.1 Week 1: Onboarding, Environment Configuration & Tooling (15 Jul – 17 Jul 2026)

| Day | Date | Tasks Performed & Technical Deliverables |
| --- | --- | --- |
| Day 1 | Wed, Jul 15, 2026 | • Orientation: Completed formal internship onboarding at Neuronix Technologies with Manager Tayyaba Hussain; received project goals and technical roadmap. • Environment Setup: Configured local macOS workstation with Python 3.13 virtual environment (`venv`) and package dependencies. • Hardware Check: Verified PyTorch Metal Performance Shaders (MPS) device acceleration for hardware-accelerated local deep learning. • Repository: Initialized project repository and established project directory layout and documentation guidelines. |
| Day 2 | Thu, Jul 16, 2026 | • Git & GitHub: Practiced version control workflows: branching models (GitFlow), atomic commit guidelines, and pull requests. • Repository Config: Configured `.gitignore` rules for large binary checkpoint files (.pth, .pt) and dataset storage. • Docker Tooling: Studied containerization concepts and authored base `Dockerfile` configuring OpenCV, PyTorch, TorchVision, and headless video codecs. • Validation: Conducted initial code review of team baseline scripts and verified local container build and inference execution. |
| Sick Leave | Fri, Jul 17, 2026 | Approved medical sick leave availed due to indisposition. |

3.2 Week 2: Machine Learning Foundations & Video Classification Theory (20 Jul – 24 Jul 2026)

| Day | Date | Tasks Performed & Technical Deliverables |
| --- | --- | --- |
| Day 3 | Mon, Jul 20, 2026 | • ML Foundations: Reviewed classical machine learning theory: supervised vs. unsupervised paradigms and classification loss functions. • Evaluation Metrics: Studied evaluation metrics critical for imbalanced crime detection: Precision, Recall, F1-Score, and ROC-AUC. • Optimization: Investigated gradient descent optimizers (SGD with momentum vs. Adam vs. AdamW with cosine learning rate scheduling). |
| Holiday | Tue, Jul 21, 2026 | Scheduled Public / Company Holiday observed. |
| Day 4 | Wed, Jul 22, 2026 | • Deep Learning: Analyzed Deep Convolutional Neural Networks (CNNs) for visual feature extraction: ResNet residual skip connections. • Transfer Learning: Studied transfer learning techniques: freezing backbone weights vs. end-to-end full fine-tuning on downstream tasks. • Backbone Study: Explored TorchVision model zoo implementations and pre-trained Kinetic-400 video backbone weights. |
| Day 5 | Thu, Jul 23, 2026 | • Video Architectures: Investigated spatio-temporal video architectures: comparing 2D CNN + LSTM against 3D CNNs (C3D, I3D, R3D). • R(2+1)D Theory: Detailed study of the R(2+1)D (Residual (2+1)D) convolution factorization (1x3x3 spatial + 3x1x1 temporal). • Complexity Analysis: Evaluated computational complexity and temporal window requirements (clip frame length, sliding window stride). |
| Day 6 | Fri, Jul 24, 2026 | • Object Detection: Explored real-time object detection: YOLOv8 architecture (CSPDarknet backbone, PANet neck, anchor-free decoupled head). • Tracking Theory: Studied Non-Maximum Suppression (NMS) and persistent multi-object tracking using ByteTrack Kalman filtering. • Pipeline Design: Prepared architectural feasibility comparison for combining spatial object tracking with 3D temporal classification. |

3.3 Week 3: Cloud AI Platforms (Google Colab & Kaggle) & Cloud Training (27 Jul – 31 Jul 2026)

| Day | Date | Tasks Performed & Technical Deliverables |
| --- | --- | --- |
| Day 7 | Mon, Jul 27, 2026 | • Colab Onboarding: Onboarded onto Google Colab cloud development environment; evaluated runtime types (Standard CPU vs High-RAM with GPU). • GPU Configuration: Configured GPU acceleration (NVIDIA T4 / V100) and verified PyTorch CUDA backend availability and driver compatibility. • Cloud Storage: Configured persistent storage integration by mounting Google Drive (`google.colab.drive`) for storing weights and checkpoints. |
| Day 8 | Tue, Jul 28, 2026 | • Kaggle Exploration: Explored Kaggle cloud notebooks and GPU compute infrastructure (dual NVIDIA T4 instances with 30-hour weekly quota). • Kaggle API Setup: Generated and configured Kaggle API credentials (`kaggle.json`) on local and cloud instances for secure command-line automation. • CLI Automation: Tested CLI automation scripts (`kaggle datasets download`) to streamline rapid dataset synchronization to cloud environments. |
| Day 9 | Wed, Jul 29, 2026 | • Dataset Loading: Practiced loading, streaming, and extracting large surveillance video datasets directly onto Colab and Kaggle NVMe drives. • I/O Profiling: Addressed cloud I/O bottlenecks: compared zipped archive extraction speeds against uncompressed video streaming across runtimes. • Storage Optimization: Engineered optimized dataset unarchiving routines using `shutil` and `tarfile` to ensure immediate read-readiness on ephemeral disks. |
| Day 10 | Thu, Jul 30, 2026 | • Script Porting: Ported PyTorch neural network training pipelines into modular Jupyter notebooks (`.ipynb`) tailored for Colab and Kaggle execution. • CUDA Tuning: Configured GPU memory allocation flags (`torch.cuda.empty_cache()`, `cudnn.benchmark = True`) to maximize cloud batch throughput. • Loader Optimization: Tested multi-worker `DataLoader` configurations to eliminate CPU preprocessing starvation during heavy video decoding. |
| Day 11 | Fri, Jul 31, 2026 | • Prototype Training: Executed prototype multi-epoch deep learning training runs on sample video batches using Kaggle and Colab GPU runtimes. • Cloud Checkpointing: Implemented automated checkpoint synchronization to Google Drive and Kaggle Working directories at every epoch completion. • Weekly Review: Compiled a comprehensive Cloud Training Guide & SOP for the engineering team under Manager Tayyaba Hussain. |

3.4 Week 4: Aerial Dataset Engineering & Baseline 3D CNN Pipeline (03 Aug – 07 Aug 2026)

| Day | Date | Tasks Performed & Technical Deliverables |
| --- | --- | --- |
| Day 12 | Mon, Aug 03, 2026 | • Project Inception: Official project kick-off: 'AI Aerial Surveillance & Crime Detection System from Drone Video Feeds'. • Taxonomy: Formulated core project taxonomy: Normal, Violence, Robbery, Shooting, FireExplosion, Accident, Vandalism. • Gap Analysis: Investigated available open-source crime video datasets and documented the absence of dedicated aerial UAV benchmarks. |
| Day 13 | Tue, Aug 04, 2026 | • Dataset Curation: Downloaded and organized the UCF-Crime ground-level surveillance benchmark dataset. • Data Profiling: Analyzed video metadata, resolution variance, codec incompatibilities, and extreme class distribution skew. • Data Splitting: Created video validation splits ensuring scene independence across training and testing partitions. |
| Day 14 | Wed, Aug 05, 2026 | • Preprocessing Engine: Engineered video preprocessing pipeline: OpenCV frame decoders, Kinetics channel normalization, 112x112 resizing. • Data Loaders: Constructed PyTorch `Dataset` and `DataLoader` classes supporting dynamic sliding window clip extraction. • Performance Test: Tested frame loading throughput and memory footprints under multi-threaded worker configurations. |
| Day 15 | Thu, Aug 06, 2026 | • Data Augmentation: Authored `aerial_augmentation_solution.py` to bridge the domain gap between ground-level CCTV and aerial UAV footage. • Perspective Warping: Implemented geometric perspective transforms: top-down nadir warping, high-altitude scale reduction, and rotation. • Visual Filters: Integrated environmental filters: atmospheric haze simulation, random motion blur, and CLAHE contrast equalization. |
| Day 16 | Fri, Aug 07, 2026 | • Model Architecture: Implemented the baseline `CrimeR2Plus1D` PyTorch model architecture in `models/crime_model.py`. • Head Design: Added classification head with Dropout (p=0.5) and 7 output class logits. • Unit Testing: Verified model instantiation, tensor forward-pass shapes [1, 3, 8, 112, 112] -> [1, 7], and initial loss computation. |

3.5 Week 5: Model Training, Class Bias Diagnosis & Sampling Experiments (10 Aug – 14 Aug 2026)

| Day | Date | Tasks Performed & Technical Deliverables |
| --- | --- | --- |
| Day 17 | Mon, Aug 10, 2026 | • Training Run 1: Initiated baseline training of CrimeR2Plus1D on UCF-Crime dataset using Adam optimizer and Cross-Entropy loss. • Monitoring: Logged epoch-by-epoch loss convergence, validation accuracy, and macro F1 scores. • Checkpointing: Saved initial model checkpoint `crime_r2plus1d_ucf_finetuned.pth` (355 MB). |
| Day 18 | Tue, Aug 11, 2026 | • Bias Discovery: Conducted inference evaluation on validation drone footage; uncovered critical **Class Bias Issue 1 (Robbery Bias)**. • Diagnosis: The model heavily over-predicted Robbery across normal walking scenes due to disproportionate Robbery sample counts. • Quantitative Audit: Quantified false positive distribution using per-class confusion matrix analysis in `bias_evaluation.py`. |
| Day 19 | Wed, Aug 12, 2026 | • Class Weighting: Formulated Fine-tuning Solution 1: Weighted Cross-Entropy Loss to penalize over-represented crime classes. • Loss Modification: Calculated inverse class frequency weights and integrated them into the PyTorch training criterion. • Balanced Sampler: Implemented balanced random sampling per batch in `DataLoader` to address minority class bias without gradient destabilization. |
| Casual Leave | Thu, Aug 13, 2026 | Approved casual leave availed for personal commitments. |
| Holiday | Fri, Aug 14, 2026 | Independence Day National Holiday observed. |

3.6 Week 6: 2-Stage Hybrid Architecture & YOLOv8 Integration (17 Aug – 21 Aug 2026)

| Day | Date | Tasks Performed & Technical Deliverables |
| --- | --- | --- |
| Day 20 | Mon, Aug 17, 2026 | • Architecture Pivot: Synthesized training findings: spatial physical evidence is mandatory to prevent temporal action false positives. • System Design: Architected the **2-Stage Hybrid AI Framework**: Stage 1 Spatial Entity Tracking + Stage 2 Temporal Classification. • Interface Design: Drafted interface specifications for passing detector telemetry into temporal decision logic. |
| Day 21 | Tue, Aug 18, 2026 | • Person Detector: Integrated custom aerial fine-tuned YOLOv8 person detector `drone_person_detector_best.pt` (18.3 MB). • Threshold Tuning: Configured detection threshold (conf >= 0.20) optimized for high-altitude nadir and oblique human silhouettes. • Tracking Integration: Coupled detector with ByteTrack persistent tracker to compute per-person trajectory and speed metrics (px/frame). |
| Day 22 | Wed, Aug 19, 2026 | • Weapon Detector: Integrated specialized weapon detector `weapon_detector_best.pt` (18.3 MB) supporting Firearms, Blades, and Explosives. • Crop Search: Implemented contextual high-resolution person bounding-box crop searching to catch small aerial weapon signatures. • Vehicle Tracker: Added general COCO YOLOv8s tracker for vehicle entity verification (cars, trucks, motorcycles, buses). |
| Day 23 | Thu, Aug 20, 2026 | • Detector Class: Built the unified `ObjectActivityDetector` class in `video_inference1.py` integrating all three YOLO detectors. • Interaction Engine: Implemented spatial proximity and bounding-box intersection logic for `people_are_interacting()` algorithm. • Integration Check: Verified telemetry contracts between Stage 1 tracking objects and downstream decision logic. |
| Day 24 | Fri, Aug 21, 2026 | • Benchmarking: Benchmarked Stage 1 multi-detector latency on Apple MPS GPU, verifying sub-30ms per-frame execution. • Stress Testing: Stress-tested detector pipeline on crowded aerial footage with variable drone camera angles. • Weekly Audit: Compiled Week 6 multi-detector performance audit report for Manager Tayyaba Hussain. |

3.7 Week 7: Image Preprocessing, Adaptive Zoom & Super-Resolution (24 Aug – 28 Aug 2026)

| Day | Date | Tasks Performed & Technical Deliverables |
| --- | --- | --- |
| Day 25 | Mon, Aug 24, 2026 | • Model Upgrade: Trained and integrated upgraded primary crime model `crime_aerial_augmented_best1.pth` (358 MB, 224 state tensors). • Calibration: Implemented post-training Softmax Temperature Scaling (T=0.7) to produce properly calibrated probability distributions. • Model Loader: Updated unified loader `load_crime_model()` in `models/crime_model.py` with automatic checkpoint inspection. |
| Day 26 | Tue, Aug 25, 2026 | • Preprocessor: Authored `image_preprocessing.py` (836 lines) providing scene-adaptive visual enhancement pipelines. • Filter Modes: Implemented 5 preprocessing modes: `auto`, `aerial_drone` (CLAHE + dark channel dehazing), `low_light_night` (AGCWD), `yolo_enhanced`, and `none`. • Performance Check: Validated preprocessor throughput reaching 50.42 FPS (19.83 ms/frame) on Apple MPS. |
| Day 27 | Wed, Aug 26, 2026 | • Quality Metrics: Developed `SceneQualityMetrics` class analyzing brightness, RMS contrast, Laplacian sharpness, and colorfulness. • Auto-Routing: Implemented automated scene diagnosis routing low-contrast or hazy drone footage to appropriate filter pipelines. • Testing: Created unit tests in `test_preprocessing.py` and visualization comparisons in `visualize_preprocessing.py`. |
| Day 28 | Thu, Aug 27, 2026 | • Adaptive Acquisition: Authored `adaptive_acquisition.py` (329 lines) resolving high-altitude small-target action ambiguity. • Zoom Strategy: Implemented dynamic multi-scale ROI zoom cropping testing scale factors [1.5x, 2.0x, 2.5x, 3.0x]. • Super-Resolution: Integrated FSRCNN (Fast Super-Resolution CNN) 3x upscale model (`models/FSRCNN_x3.pb`) for zoomed ROI clarity. |
| Day 29 | Fri, Aug 28, 2026 | • Fusion Logic: Drafted initial multi-modal reasoning engine connecting detector telemetry with 3D CNN temporal predictions. • Adaptive Clarity: Implemented `predict_clip_with_adaptive_clarity()` triggering CLAHE re-evaluation on low confidence (<0.48). • Pipeline Test: Conducted full end-to-end pipeline dry-runs across diverse test video clips. |

3.8 Week 8: Strict Evidence Gating, False Alarm Elimination & Flask App (31 Aug – 04 Sep 2026)

| Day | Date | Tasks Performed & Technical Deliverables |
| --- | --- | --- |
| Day 30 | Mon, Aug 31, 2026 | • Bug Investigation: Conducted systematic false alarm audit; identified that walking scenes were falsely triggering Shooting classifications. • Root Cause: Identified root causes: unconstrained temporal sum bias and lack of hard physical weapon gating. • System Redesign: Redesigned multi-modal fusion architecture to enforce physical evidence prerequisites before any crime is asserted. |
| Day 31 | Tue, Sep 01, 2026 | • Strict Gating: Rewrote `fuse_multimodal_crime_decision()` in `video_inference1.py` with **Strict 6-Rule Priority Gating** (Rules 1 to 6). • Verification: Validated all 7 gating verification test scenarios with 100% pass rate. |
| Holiday | Wed, Sep 02, 2026 | Scheduled Public Sector Holiday observed. |
| Day 32 | Thu, Sep 03, 2026 | • Tensor Fix: Fixed ghost probability contamination in sliding window loop by zeroing tensor and storing only active labels. • Video Aggregation: Calibrated video-level crime confirmation rule requiring `crime_ratio >= 0.15` or top crime confidence >= 0.40. • Evidence Extraction: Implemented automated evidence clip extraction (`extract_evidence_clips()`) generating standalone MP4 clips. |
| Day 33 | Fri, Sep 04, 2026 | • Flask Backend: Developed production Flask Web Application (`app.py`, 262 lines) supporting video uploads and sample selection. • Frontend UI: Constructed responsive Jinja2 HTML/CSS templates: Dashboard (`index.html`), Live Feed (`live.html`), Reports (`reports.html`). • Live Streaming: Implemented real-time MJPEG live streaming route `/live_video/<filename>` for in-browser surveillance monitoring. • Ngrok Remote Inference: Configured ngrok reverse tunneling (`pyngrok`) to expose the local Flask inference server to a secure public HTTPS endpoint; verified remote video inference streaming. |

3.9 Week 9: Confidence Calibration, UI Polishing & Final Handover (07 Sep – 11 Sep 2026)

| Day | Date | Tasks Performed & Technical Deliverables |
| --- | --- | --- |
| Day 34 | Mon, Sep 07, 2026 | • Confidence Cap: Enforced confidence score capping rule: all crime predictions capped at a maximum of 95% (`min(conf, 0.95)`). • Logic Update: Applied confidence capping across `predict_clip()`, `fuse_multimodal_crime_decision()`, and video-level summaries. • UI Upgrade: Upgraded Flask dashboard UI (`templates/index.html`) with bold red/green Crime Alert Boxes and animated progress bars. |
| Day 35 | Tue, Sep 08, 2026 | • HUD Refinement: Refined HUD video overlays in `video_inference1.py`: removed misaligned weapon bounding boxes in favor of clean scene boxes. • Visual Polish: Removed noisy subtext line from top video HUD banner and streamlined banner height to 54px for sleek surveillance visuals. • Visual Audit: Verified annotated video outputs and evidence clip generation with updated HUD graphics. |
| Day 36 | Wed, Sep 09, 2026 | • System Audit: Conducted comprehensive system verification on Apple MPS hardware; validated inference speed (1.47x real-time). • Batch Evaluation: Executed batch evaluation suite `evaluate_model_videos.py` across UCF-Crime and aerial test splits. • Metrics Audit: Logged performance metrics: 89.3% accuracy on normal walking scenes and 0% false Shooting rate on unarmed scenes. |
| Day 37 | Thu, Sep 10, 2026 | • Documentation: Authored automated DOCX project report generator `generate_project_report.py` using `python-docx`. • System Specs: Formatted complete system architecture diagrams, model layer breakdowns, and Flask route tables. • Audit Schema: Verified automated JSON forensic report schemas and evidence clip chain-of-custody metadata storage in `outputs/`. |
| Day 38 | Fri, Sep 11, 2026 | • Final Demo: Conducted final project demonstration to Manager Tayyaba Hussain and Neuronix Technologies engineering leadership, presenting full 2-stage AI detection, 0% false shooting alarms, adaptive zoom, and live MJPEG streaming. • Project Report Handover: Formally submitted and handed over the comprehensive Project Technical Report 'Project_Report_Crime_Detection_System-1' to Manager Tayyaba Hussain, documenting complete system architecture, dataset engineering, multi-modal gating, and empirical benchmarks. • GUI & Video Handover: Delivered the complete project GUI and functioning demonstration video 'project gui.mov' to Manager Tayyaba Hussain, showcasing all web dashboard controls, real-time live streaming, and full operational system functioning. • Deliverable Handover: Delivered production-ready model checkpoints (`crime_aerial_augmented_best1.pth`, `drone_person_detector_best.pt`, `weapon_detector_best.pt`), JSON forensic audit schemas, and clean source code repository. • Tenure Conclusion: Successfully concluded the engineering internship tenure at Neuronix Technologies (September 11, 2026). |

4. Three AI Models Specification & Handover Deliverables

The final production system successfully integrates three specialized, coordinated AI models resident in GPU/MPS memory:

| Model Name | Model File | Size | Architecture | Primary Role in Pipeline |
| --- | --- | --- | --- | --- |
| Crime Classifier | crime_aerial_augmented_best1.pth | 358 MB | CrimeR2Plus1D (3D CNN) | Classifies 7 spatio-temporal crime actions over 8-frame clips. |
| Drone Person Detector | drone_person_detector_best.pt | 18.3 MB | YOLOv8 Custom Aerial | Detects humans from UAV angles (conf >= 0.20) + ByteTrack speed tracking. |
| Weapon Detector | weapon_detector_best.pt | 18.3 MB | YOLOv8 Specialized | Detects Firearms, Blades & Explosives (conf >= 0.15) for physical gating. |

4.1 Multi-Modal Decision Gating Verification Matrix

| Scenario / Physical State | Detector Inputs | Expected Verdict | System Output | Status |
| --- | --- | --- | --- | --- |
| Separated Walkers | 2 People, No Overlap, No Weapons | Normal | Normal (92.0%) | PASSED ✓ |
| Single Walker | 1 Person, Low Speed, No Weapons | Normal | Normal (92.0%) | PASSED ✓ |
| Physical Confrontation | 2 People, Overlapping Bounding Boxes | Violence | Violence (70.0%) | PASSED ✓ |
| Snatch-and-Run | Interaction + High Speed Fleeing | Robbery | Robbery (70.0%) | PASSED ✓ |
| Shooting Pred. (No Gun) | Model says Shooting, No Firearm | Normal | Normal (92.0%) | PASSED ✓ |
| Armed Shooting Threat | Model says Shooting + Firearm Found | Shooting | Shooting (75.0%) | PASSED ✓ |
| Armed Blade Assault | Blade / Knife Detected | Violence | Violence (75.0%) | PASSED ✓ |

4.2 Formal Project Handover Deliverables

On Friday, September 11, 2026, the formal engineering handover was successfully conducted with Manager Tayyaba Hussain. The primary project handover deliverables submitted include:

| Deliverable Item | File Name / Reference | Description & Scope Handed Over |
| --- | --- | --- |
| Project Technical Report | Project_Report_Crime_Detection_System-1 | Comprehensive technical report handed over to Manager Tayyaba Hussain covering system design, 3D CNN & YOLOv8 architectures, aerial domain augmentation, strict 6-rule gating, and empirical benchmark evaluations. |
| Project GUI & Functioning Video | project gui.mov | High-definition video demonstration exhibiting all GUI features, web dashboard controls, real-time MJPEG live detection streaming, evidence clip extraction, and full end-to-end system functioning. |
| Crime Classification Model | crime_aerial_augmented_best1.pth (358 MB) | Production-ready 3D CNN (R(2+1)D-18) checkpoint fine-tuned on aerial-augmented surveillance data with calibrated Softmax temperature scaling. |
| Drone Person Detection Model | drone_person_detector_best.pt (18.3 MB) | Specialized YOLOv8 aerial detector checkpoint trained for high-altitude nadir and oblique human silhouette localization with ByteTrack trajectory tracking. |
| Specialized Weapon Detection Model | weapon_detector_best.pt (18.3 MB) | Dedicated YOLOv8 detector trained for localized firearm, knife/blade, and explosive identification for physical evidence gating. |
| Web Application & Inference Suite | Flask App (`app.py`), Templates & Engine (`video_inference1.py`) | Complete production web interface, responsive dashboard templates, live video inference pipeline, and automated JSON forensic audit logger. |

5. Conclusion

The engineering tenure at Neuronix Technologies under the mentorship and supervision of Tayyaba Hussain provided comprehensive hands-on experience spanning computer vision research, deep learning model architecture design, addressing real-world class imbalance, multi-modal reasoning engine development, edge optimization, and full-stack Flask web application deployment. The key professional outcomes achieved include:

Deep Learning: Mastery of spatio-temporal deep learning architectures (R(2+1)D, 3D convolutions, sliding window inference).

Computer Vision: Expertise in YOLOv8 fine-tuning, multi-object tracking (ByteTrack), and multi-detector orchestration.

Domain Adaptation: Designing domain adaptation strategies to successfully bridge ground-level CCTV data to aerial drone perspectives.

Bias Resolution: Eliminating machine learning bias and hallucinations through strict multi-modal physical evidence gating.

Cloud AI & Training: Leveraging cloud GPU platforms (Google Colab, Kaggle) for rapid dataset loading, distributed experimentation, and high-performance PyTorch training.

Software Engineering: Deploying production-grade web applications with real-time video streaming, automated evidence generation, and audit reporting.